DAY 1 — FOUNDATION + AUTHENTICATION

Goal

Build the complete backend foundation and authentication system.

1. Backend setup

backend/

├── src/

│   ├── config/

│   ├── controllers/

│   ├── routes/

│   ├── services/

│   ├── middleware/

│   ├── validators/

│   ├── utils/

│   ├── db/

│   │   ├── connection.js

│   │   ├── queries/

│   │   └── migrations/

│   ├── integrations/

│   │   ├── email/

│   │   ├── sms/

│   │   ├── payment/

│   │   ├── maps/

│   │   └── payout/

│   ├── jobs/

│   └── server.js

│

├── database/

│   ├── migrations/

│   └── seeds/

│

├── tests/

├── package.json

└── .env

2. MySQL

Create:

dripnow

Create database foundation tables:

users

roles

permissions

user_roles

role_permissions

refresh_tokens

audit_logs

security_events

3. Roles

CUSTOMER

SELLER

DELIVERY_PARTNER

ADMIN

SUPER_ADMIN

4. Authentication

Implement:

Register

↓

Email Verification

↓

Phone OTP

↓

Account Activated

And:

Login

Logout

Refresh Token

Forgot Password

Reset Password

5. Security

Implement:

bcrypt

JWT

refresh tokens

rate limiting

CORS

validation

secure headers

account status

authentication middleware

authorization middleware

audit logging

security event logging

mass-assignment protection

no self role escalation

Statuses:

PENDING

APPROVED

REJECTED

SUSPENDED

BLOCKED

6. Admin security

No:

POST /admin/register

Admin creation must be privileged.

Future privileged admin creation:

Existing Admin 1

+

Existing Admin 2

↓

Two-admin approval

↓

New Admin

Day 1 output

By the end of Day 1:

Customer registration       ✅

Seller registration         ✅

Delivery registration       ✅

Email verification          ✅

Phone OTP                   ✅

Login                       ✅

Logout                      ✅

Refresh token               ✅

Forgot password             ✅

Reset password              ✅

Roles                       ✅

Permissions                 ✅

Account status              ✅

Audit logs                  ✅

Security events             ✅

📅 DAY 2 — SELLER + PRODUCTS + INVENTORY

Goal

Build the seller system and complete product management.

Seller flow

Seller Register

↓

Email Verification

↓

Phone Verification

↓

Seller Details

↓

Documents

↓

PENDING

↓

Admin Review

↓

APPROVED

↓

Seller Dashboard

Seller tables

seller_profiles

seller_documents

seller_locations

Seller dashboard

Dashboard

Products

Inventory

Orders

Offers

Returns

Earnings

Profile

Product system

Create:

categories

products

product_variants

product_images

inventory

Relationship:

Seller

↓

Product

↓

Variant

↓

Inventory

Product supports:

name

description

category

images

base price

SKU

sizes

colors

variants

stock

availability

Pricing

Seller enters:

Base Price = ₹700

Seller cannot independently add:

GST

Platform fee

Delivery fee

Other platform-controlled charges

Those are controlled by the platform.

Seller offers

Implement:

Percentage Discount

Non-code Discount

Combo Offer

Coupon

Seller order flow

New Order

↓

Seller Accepts

↓

Preparing

↓

Ready For Pickup

Day 2 output

Seller approval             ✅

Seller dashboard            ✅

Product CRUD                ✅

Variants                    ✅

Images                      ✅

Inventory                   ✅

SKU                         ✅

Seller pricing              ✅

Seller discounts            ✅

Combo offers                ✅

Seller order management     ✅

Ready-for-pickup status     ✅

📅 DAY 3 — CUSTOMER + ADDRESS + MAP SYSTEM

Goal

Complete the customer shopping foundation and integrate maps.

Customer

Customer should be able to browse without immediately registering.

DripNow

↓

Browse

↓

Search

↓

Product

↓

Add to Cart

↓

Checkout

↓

Login/Register when required

Product browsing

Implement:

Home

Categories

Search

Filters

Product Details

Wishlist

Customer profile

Profile

Addresses

Orders

Wishlist

Account Settings

🗺️ MAP SYSTEM

Create:

src/integrations/maps/

with:

geocoding.js

places.js

distance.js

tracking.js

Customer address flow

Add Address

↓

Search Location

↓

Map

↓

Select Location

↓

Move Pin

↓

Confirm

↓

Reverse Geocoding

↓

Save Address

Address table

addresses

Fields:

id

user_id

address_line

landmark

city

state

pincode

latitude

longitude

type

is_default

Customer map features

Implement:

Search location

Current location

Map picker

Move pin

Reverse geocoding

Save address

Multiple addresses

Default address

Seller location

Seller must have a pickup location.

Seller

↓

Business/Warehouse Address

↓

Map

↓

Latitude + Longitude

Table:

seller_locations

Fields:

id

seller_id

address_id

latitude

longitude

active

Day 3 output

Customer profile            ✅

Address management          ✅

Search                      ✅

Filters                     ✅

Wishlist                    ✅

Map provider                ✅

Location search             ✅

Map picker                  ✅

Reverse geocoding           ✅

Current location            ✅

Customer coordinates        ✅

Seller coordinates          ✅

📅 DAY 4 — CART + CHECKOUT + ORDER SYSTEM

Goal

Build the complete multi-seller shopping and order architecture.

Cart

Tables:

carts

cart_items

Example:

Seller A

├── Dress ₹700

└── Bag ₹500

Seller B

└── Shoes ₹1,200

Customer sees:

Cart Total = ₹2,400

Multi-seller checkout

Backend creates:

Parent Checkout

↓

Parent Order

│

├── Seller Order A

│      ├── Dress

│      └── Bag

│

└── Seller Order B

└── Shoes

Tables:

orders

seller_orders

order_items

Order lifecycle

ORDER_CREATED

↓

PAYMENT_PENDING

↓

PAYMENT_CONFIRMED

↓

SELLER_ORDER_CREATED

↓

SELLER_ACCEPTED

↓

PREPARING

↓

READY_FOR_PICKUP

↓

DELIVERY_ASSIGNED

↓

PICKED_UP

↓

IN_TRANSIT

↓

DELIVERED

↓

3-HOUR_RETURN_WINDOW

↓

COMPLETED

Alternative:

CANCELLED

RETURN_REQUESTED

RETURN_APPROVED

EXCHANGE_REQUESTED

EXCHANGE_COMPLETED

REFUNDED

Delivery calculation

Seller Location

↓

Customer Location

↓

Map Distance

↓

Delivery Calculation

Important:

Customer delivery fee and delivery partner earning are separate calculations.

Day 4 output

Cart                        ✅

Multi-seller cart           ✅

Checkout                    ✅

Parent order                ✅

Seller orders               ✅

Order items                 ✅

Address selection           ✅

Distance calculation        ✅

Delivery calculation        ✅

Order state machine         ✅

Cancellation                ✅

📅 DAY 5 — PAYMENT + DELIVERY + LIVE MAP

Goal

Connect money collection and delivery.

💳 Razorpay

Flow:

Customer

↓

Checkout

↓

Backend

↓

Create Razorpay Order

↓

Razorpay

↓

Customer Payment

↓

Payment Verification

↓

Webhook

↓

Backend

↓

Payment Confirmed

↓

Order Confirmed

Never trust only:

Frontend: payment successful

Backend must verify payment.

COD

Flow:

Customer selects COD

↓

Order Confirmed

↓

Seller prepares

↓

Ready for pickup

↓

Delivery Partner

↓

Customer

↓

Cash collected

↓

COD Record

↓

Reconciliation

Tables:

payments

payment_transactions

cod_records

cod_reconciliations

🚚 Delivery Partner

Registration:

Register

↓

Email verification

↓

Phone verification

↓

Details

↓

Vehicle

↓

Documents

↓

PENDING

↓

Admin approval

↓

APPROVED

Tables:

delivery_partner_profiles

delivery_tasks

delivery_assignments

delivery_partner_locations

Delivery matching

When:

Seller Order = READY_FOR_PICKUP

System:

Seller Coordinates

↓

Find Available Partners

↓

Calculate Distance

↓

Filter Radius

↓

Notify Partners

↓

Partner Accepts

↓

Assignment

Initial criteria:

Approved

Available

Not already assigned

Within configured radius

Delivery location

Partner app:

GPS

↓

Latitude

↓

Longitude

↓

Backend

Table:

delivery_partner_locations

Keep the latest/current location rather than permanently storing every GPS point unless historical tracking is specifically needed.

Delivery tracking

Partner Accepts

↓

Pickup

↓

In Transit

↓

Location Updates

↓

Customer Tracking Map

↓

Delivered

Customer:

My Orders

↓

Track Order

↓

Map

↓

Latest Partner Location

Day 5 output

Razorpay                   ✅

Payment verification      ✅

Webhooks                  ✅

COD                       ✅

COD records               ✅

Delivery registration     ✅

Delivery approval         ✅

Delivery tasks            ✅

Partner matching          ✅

Partner acceptance        ✅

Pickup                    ✅

In transit                ✅

GPS location              ✅

Customer tracking map     ✅

📅 DAY 6 — ADMIN + SUPER ADMIN + FINANCE

Goal

Build operational control and complete financial architecture.

👨‍💼 Admin Panel

Admin can:

Approve sellers

Approve delivery partners

Manage customers

Moderate products

Monitor orders

Manage returns

Manage exchanges

Suspend accounts

View reports

View financial information

View audit logs

Admin cannot:

Transfer seller money ❌

Transfer delivery money ❌

Execute payouts ❌

Backend must enforce this.

👑 Super Admin

Super Admin controls:

Seller settlements

Delivery payouts

COD reconciliation

Financial reconciliation

Refund financial operations

Platform financial configuration

Delivery earning rules

Payout execution

💰 Financial architecture

Do NOT use:

seller.balance

Instead:

financial_accounts

financial_transactions

ledger_entries

settlements

payouts

payout_approvals

Money flow:

Customer Payment

↓

Financial Transaction

↓

Ledger

↓

Seller Payable

+

Delivery Partner Earning

↓

Settlement / Payout

↓

Super Admin

↓

Seller / Delivery Partner

Seller settlement

Because of the 3-hour return window:

Delivered

↓

3-hour protection

↓

No valid return

↓

Seller payable

↓

Settlement

↓

Super Admin payout

Delivery earning

Example:

1 km → ₹20

2 km → ₹25

3 km → ₹30

4 km → ₹35

These values should NOT be hard-coded.

Table:

delivery_earning_rules

Example fields:

base_distance

base_amount

additional_distance_unit

additional_amount

Multi-seller earning

Example:

Distance earning = ₹30

Multi-seller addition = ₹10

Total partner earning = ₹40

Platform controls this.

Customer delivery fee should not automatically increase simply because multiple sellers are involved.

Day 6 output

Admin panel                ✅

Super Admin panel          ✅

Seller settlements         ✅

Delivery payouts           ✅

Financial accounts         ✅

Financial transactions     ✅

Ledger                     ✅

COD reconciliation         ✅

Earning rules              ✅

Multi-seller earning       ✅

Payout execution           ✅

Financial audit            ✅

📅 DAY 7 — RETURNS + EXCHANGE + REFUND + OFFERS + NOTIFICATIONS

Goal

Finish all post-order functionality.

🔄 Returns

Critical business rule:

Return allowed only within 3 hours after delivery.

Flow:

Delivered

↓

3-hour timer

↓

Customer requests return

↓

Backend validates deadline

↓

Return review

↓

Approved

↓

Pickup

↓

Inspection

↓

Refund

Both frontend and backend enforce the deadline.

📦 Exchange

Exchange is separate from refund.

Example:

Customer bought L

↓

Requests XL

↓

Check XL stock

↓

Pickup L

↓

Deliver XL

Tables:

return_requests

exchange_requests

refunds

Refund

Statuses:

REQUESTED

APPROVED

PROCESSING

COMPLETED

FAILED

REJECTED

Every refund creates financial records.

Refund

↓

Financial Transaction

↓

Ledger

🎟️ Offers

Seller:

10% discount

15% discount

₹500 → ₹350

Combo offer

Platform:

Coupons

Platform offers

🔔 Notifications

Central notification service:

Email

SMS

Push

In-app

Events:

Registration

Email verification

OTP

Seller approval

Delivery approval

Order placed

Seller accepted

Preparing

Ready

Partner assigned

Pickup

In transit

Delivered

Return window

Return

Exchange

Refund

Settlement

Payout

Background jobs

Use jobs for:

OTP expiry

Return window

Notifications

Payment reconciliation

COD reconciliation

Settlement eligibility

Payout processing

Day 7 output

Returns                    ✅

3-hour validation          ✅

Exchange                   ✅

Size exchange              ✅

Refund                     ✅

Coupons                    ✅

Discounts                  ✅

Combo offers               ✅

Notifications              ✅

Background jobs            ✅

📅 DAY 8 — COMPLETE INTEGRATION + TESTING

Goal

Connect everything and test the complete DripNow platform.

This day is not just bug fixing.

You need to test the entire business flow.

🧪 COMPLETE CUSTOMER FLOW

Test:

Customer

↓

DripNow

↓

Browse

↓

Search

↓

Product

↓

Wishlist

↓

Add to cart

↓

Multiple sellers

↓

Checkout

↓

Login/Register

↓

Select address

↓

Map

↓

Distance

↓

Delivery calculation

↓

Razorpay/COD

↓

Payment

↓

Parent Order

↓

Seller Orders

🏪 COMPLETE SELLER FLOW

Seller Registration

↓

Email Verification

↓

Phone Verification

↓

Admin Approval

↓

Seller Dashboard

↓

Add Product

↓

Add Variant

↓

Add Stock

↓

Add Price

↓

Create Offer

↓

Receive Order

↓

Accept

↓

Prepare

↓

Ready for Pickup

🚚 COMPLETE DELIVERY FLOW

Seller Ready

↓

Get Seller Location

↓

Find Nearby Partners

↓

Notify Partners

↓

Partner Accepts

↓

Pickup

↓

GPS Location

↓

In Transit

↓

Customer Tracking Map

↓

Customer

↓

COD Collection if applicable

↓

Delivered

💰 COMPLETE FINANCIAL FLOW

Customer

↓

Payment

↓

Payment Verification

↓

Financial Transaction

↓

Ledger

↓

Seller Payable

↓

3-hour protection

↓

Seller Settlement

↓

Super Admin

↓

Seller Payout

Delivery:

Delivery Completed

↓

Calculate Distance

↓

Delivery Earning Rule

↓

Multi-Seller Addition

↓

Partner Earning

↓

Ledger

↓

Partner Payable

↓

Super Admin

↓

Payout

🔄 COMPLETE RETURN FLOW

Delivered

↓

3-hour window

↓

Customer requests return

↓

Backend validates

↓

Admin/Seller review

↓

Approved

↓

Delivery Partner

↓

Customer pickup

↓

Seller

↓

Inspection

↓

Refund

↓

Ledger

🔁 COMPLETE EXCHANGE FLOW

Customer

↓

Exchange Request

↓

Check Stock

↓

Approve

↓

Pickup Original

↓

Seller

↓

Replacement

↓

Delivery

↓

Customer

↓

Exchange Completed

🗺️ COMPLETE MAP FLOW

Customer Address

│

▼

Latitude + Longitude

│

│

Seller Location ────────┐

│                │

▼                ▼

Map Distance Calculation

│

▼

Delivery Calculation

│

▼

Nearby Partner Search

│

▼

Partner Assignment

│

▼

Partner GPS Location

│

▼

Customer Tracking Map

🔐 SECURITY TESTING

Test:

Unauthorized API access

Wrong role access

Customer accessing seller APIs

Seller accessing another seller

Delivery partner accessing another task

Admin attempting payout

User changing own role

Invalid JWT

Expired JWT

Refresh token abuse

Brute-force login

OTP abuse

Password reset abuse

Mass assignment

SQL injection

Invalid input

CORS

Rate limits

🧪 API TESTING

Test all major endpoints:

/auth

/users

/customers

/sellers

/delivery

/products

/categories

/inventory

/cart

/checkout

/orders

/payments

/cod

/maps

/addresses

/delivery-tasks

/returns

/exchanges

/refunds

/offers

/notifications

/finance

/settlements

/payouts

/admin

🧪 DATABASE TESTING

Check:

Foreign keys

Indexes

Unique constraints

Transactions

Rollback

Duplicate records

Orphan records

NULL handling

Decimal money values

Date/time handling

Concurrent updates

Inventory race conditions

For money, use appropriate MySQL DECIMAL types rather than floating-point values.

🧪 FINAL 8-DAY CHECKLIST

Authentication

☐ Customer registration

☐ Seller registration

☐ Delivery registration

☐ Email verification

☐ Phone OTP

☐ Login

☐ Logout

☐ Refresh token

☐ Forgot password

☐ Reset password

☐ Account status

☐ Roles

☐ Permissions

Customer

☐ Browse

☐ Search

☐ Filters

☐ Product details

☐ Wishlist

☐ Cart

☐ Address

☐ Map

☐ Checkout

☐ Razorpay

☐ COD

☐ Orders

☐ Tracking

☐ Cancellation

☐ Return

☐ Exchange

☐ Refund

Seller

☐ Registration

☐ Verification

☐ Approval

☐ Dashboard

☐ Products

☐ Variants

☐ Images

☐ Inventory

☐ Pricing

☐ Discounts

☐ Coupons

☐ Combo offers

☐ Orders

☐ Accept

☐ Prepare

☐ Ready

☐ Returns

☐ Earnings

Delivery

☐ Registration

☐ Approval

☐ Profile

☐ Vehicle

☐ Availability

☐ Location

☐ Nearby matching

☐ Accept task

☐ Pickup

☐ In transit

☐ GPS

☐ Customer tracking

☐ COD collection

☐ Earnings

Admin

☐ Seller approval

☐ Delivery approval

☐ Customer management

☐ Product moderation

☐ Order monitoring

☐ Returns

☐ Exchanges

☐ Account suspension

☐ Reports

☐ Audit logs

☐ Financial visibility

☐ No payout permission

Super Admin

☐ Financial accounts

☐ Transactions

☐ Ledger

☐ Seller settlements

☐ Delivery payouts

☐ COD reconciliation

☐ Refund financial operations

☐ Earning rules

☐ Payout execution

Maps

☐ Map provider

☐ Location search

☐ Places

☐ Geocoding

☐ Reverse geocoding

☐ Current location

☐ Map picker

☐ Customer coordinates

☐ Seller coordinates

☐ Partner coordinates

☐ Distance calculation

☐ Nearby partner matching

☐ Delivery tracking

📁 FINAL BACKEND STRUCTURE

backend/

│

├── src/

│   ├── config/

│   │

│   ├── controllers/

│   │

│   ├── routes/

│   │

│   ├── services/

│   │

│   ├── middleware/

│   │

│   ├── validators/

│   │

│   ├── utils/

│   │

│   ├── db/

│   │   ├── connection.js

│   │   ├── queries/

│   │   └── migrations/

│   │

│   ├── integrations/

│   │   ├── maps/

│   │   │   ├── geocoding.js

│   │   │   ├── places.js

│   │   │   ├── distance.js

│   │   │   └── tracking.js

│   │   │

│   │   ├── email/

│   │   ├── sms/

│   │   ├── payment/

│   │   └── payout/

│   │

│   ├── jobs/

│   │

│   └── server.js

│

├── database/

│   ├── migrations/

│   └── seeds/

│

├── tests/

│

├── package.json

├── .env

└── README.md

🎯 Final development sequence

DAY 1

Foundation + Authentication

↓

DAY 2

Seller + Products + Inventory

↓

DAY 3

Customer + Address + Maps

↓

DAY 4

Cart + Checkout + Orders

↓

DAY 5

Razorpay + COD + Delivery + Tracking

↓

DAY 6

Admin + Super Admin + Finance

↓

DAY 7

Returns + Exchange + Refund + Offers + Notifications

↓

DAY 8

Full Integration + Testing + Security

↓

🚀 DRIPNOW MVP